INFOSURGE TECHNOLOGIES PVT. LTD.

TECHNICAL & COMMERCIAL BID

In Response to RFP-2024-IT-009 — AI-Powered Document Management System

Issued by: National Insurance Corporation (NIC)

Bid Ref: IST/NIC/2024/009  |  Submission Date: 25 June 2024

# 1. Company Profile

Company Name: InfoSurge Technologies Pvt. Ltd.

Year of Incorporation: 2007 (17 years of operation)

Registered Office: Brigade Tech Park, Tower C, Bengaluru – 560 066, Karnataka, India

Annual Turnover (FY 2023-24): INR 42 Crore

Total Employees: 480 full-time employees

DMS Practice Experience: 12 years; 35+ enterprise DMS deployments across India

# 2. Compliance Matrix

Mandatory Eligibility — All criteria met: M1: ISO 27001:2013 cert No. IS/IN-2024-1874 valid Mar 2026 (copy enclosed). M2: 12 years DMS experience, 35+ enterprise deployments. M3: 3 BFSI clients — HDFC Life, PNB MetLife, SBI General (reference letters enclosed). M4: On-premise or AWS Mumbai deployment, 100% India data residency.

M5: OCR accuracy 97.3% on Indian insurance documents (exceeds 95% threshold, PoC offered). M6: 99.7% uptime SLA committed, 24x7 NOC with L1/L2/L3 support, penalty clauses accepted per RFP Section 4.

| Ref | Requirement | InfoSurge Response |
| --- | --- | --- |
| M1 | ISO 27001 Certification | COMPLIANT — Certificate No. IS/IN-2024-1874, valid until March 2026. Copy enclosed. |
| M2 | 5+ Years Enterprise DMS | COMPLIANT — 12 years DMS experience; 35 enterprise deployments. |
| M3 | 3 BFSI Reference Clients | COMPLIANT — HDFC Life, PNB MetLife, SBI General Insurance. Reference letters enclosed. |
| M4 | India Data Residency | COMPLIANT — On-premise deployment offered. AWS ap-south-1 (Mumbai) as cloud option. |
| M5 | OCR Accuracy >= 95% | COMPLIANT — Benchmark: 97.3% accuracy. PoC on NIC sample documents offered. |
| M6 | 99.5% Uptime / 24x7 Support | COMPLIANT — Committed SLA: 99.7% uptime. Dedicated NOC with 24x7 L1/L2/L3 support. |
| H1 | Oracle ERP 19c Integration | COMPLIANT — Certified Oracle Technology Partner. Pre-built REST connector available. |
| H2 | Hindi + English Support | COMPLIANT — 8 Indian languages supported: Hindi, English, Tamil, Marathi, Bengali, Telugu, Kannada, Gujarati. |
| H3 | On-Premise Deployment | COMPLIANT — Full on-premise containerized deployment with Kubernetes orchestration. |
| P1 | Predictive Tagging | OFFERED — NLP-based auto-tagging using fine-tuned BERT model trained on insurance documents. |
| P2 | Chatbot Interface | OFFERED — IntelliBot module included at no additional cost. |

# 3. Technical Solution

## 3.1 OCR & Document Processing

InfoSurge DMS uses a hybrid OCR engine combining our proprietary recognition pipeline with enhanced Tesseract for handwritten content. Validated accuracy of 97.3% on multi-language Indian insurance documents, exceeding the 95% mandatory threshold. Throughput validated at 65,000 pages/day in existing deployment at PNB MetLife — exceeding the 50,000 pages/day requirement.

## 3.2 Search & AI Classification

Semantic full-text search is powered by Elasticsearch 8.x with dense vector embeddings. Average query response time: 1.4 seconds at 2,000 concurrent users (tested in load simulation). Auto-classification accuracy: 96.8% on a 50,000-document insurance corpus.

## 3.3 Security & Compliance

End-to-end AES-256 encryption at rest and in transit. Granular RBAC with 15 pre-defined roles configurable to NIC's org structure. Full audit trail with tamper-evident logging. Compliant with MeitY and IRDAI data handling guidelines.

## 3.4 Disaster Recovery

Recovery Time Objective (RTO): 2 hours (exceeds RFP requirement of 4 hours)

Recovery Point Objective (RPO): 30 minutes (exceeds RFP requirement of 1 hour)

# 4. Implementation Plan

| Phase | Timeline | Key Deliverables |
| --- | --- | --- |
| Phase 1: Infrastructure & Configuration | Weeks 1–8 | Server setup, DMS installation, configuration, RBAC setup |
| Phase 2: Integration & UAT | Weeks 9–14 | Oracle ERP integration, data migration, user acceptance testing |
| Phase 3: Training & Handover | Weeks 15–18 | 2,000 user training, 50 admin training, knowledge transfer |
| Go-Live | Week 20 | Production launch with hypercare support for 30 days |

# 5. Commercial Bid

| Line Item | Amount (INR Lakh) |
| --- | --- |
| Software License — 3 Year Enterprise License | 180 |
| Implementation, Configuration & Customization | 240 |
| Training (2,000 end-users + 50 system admins) | 60 |
| Annual Maintenance & Support (3 years @ INR 40L/year) | 120 |
| TOTAL (inclusive of GST) | INR 600 Lakh (INR 6 Crore) |

InfoSurge Technologies submits a total commercial bid of INR 6.00 Crore (INR 600 Lakh inclusive of GST), which is 25% below the RFP budget ceiling of INR 8 Crore. This represents a highly competitive price point benchmarked against the prevailing market rates for enterprise DMS implementations of comparable scale in the Indian insurance sector (market average: INR 9–12 Crore for 5,000+ user deployments).

Cost Competitiveness Breakdown: Software License (3-year enterprise): INR 1.80 Crore — priced 30% below comparable Oracle WebCenter and OpenText solutions. Implementation & Customisation: INR 2.40 Crore — fixed-price engagement with no change-order risk. Training (2,050 users + 50 admins): INR 0.60 Crore — includes on-site and e-learning modules. Annual Maintenance & Support (3 years, 24x7 NOC): INR 1.20 Crore — INR 40 Lakh/year, representing 6.7% of the total contract value, well within the industry norm of 15–18%.

Total Cost of Ownership (5-year TCO): INR 8.40 Crore including projected enhancements, compared to the market average TCO of INR 14–18 Crore for equivalent platforms. Per-user annual cost: INR 3,500 (based on 4,800 NIC users) against a market benchmark of INR 6,000–9,000 per user per year. Per-document processing cost: INR 0.12 per page at 65,000 pages/day throughput, versus INR 0.25–0.40 for competitor solutions.

Payment Terms: InfoSurge proposes milestone-based payments — 20% on contract signing, 40% on Phase 1 go-live, 30% on Phase 2 completion and UAT sign-off, 10% on final acceptance. This structure aligns NIC's cash outflow with delivered value and minimises financial risk. InfoSurge accepts the penalty clauses in RFP Section 4 (SLA breach: 1% of monthly support fee per incident, capped at 10%) and the 3-year lock-in for software pricing.

Value-Added Inclusions at No Extra Cost: (1) IntelliBot chatbot module for natural-language document queries (market value: INR 15 Lakh). (2) Predictive tagging AI module using fine-tuned BERT model (market value: INR 20 Lakh). (3) 8-language OCR support beyond the RFP's Hindi/English requirement. (4) 30-day hypercare support post go-live with dedicated on-site engineer. Total value of inclusions: INR 35+ Lakh at zero additional cost to NIC.

# 6. Past Experience & Reference Clients

InfoSurge Technologies has successfully designed, implemented, and maintained enterprise-grade Document Management Systems for leading BFSI organisations across India. Below are three completed reference engagements with verified client contacts.

## 6.1  HDFC Life Insurance Co. Ltd.

Sector: Life Insurance (BFSI)  |  Project: Enterprise DMS & Workflow Automation  |  Go-Live: March 2022  |  Contract Value: INR 4.8 Crore

Scope of Work: End-to-end deployment of InfoSurge DMS across 18 regional offices for policy document ingestion, OCR-based indexing, and claims workflow automation. Processes 1.2 million insurance policy documents annually at 98.1% OCR accuracy. Integrated with SAP SuccessFactors and Oracle Financials via REST APIs. RBAC with 22 role profiles for 4,500 end users. Document retrieval time reduced from 8 minutes to 12 seconds (94% reduction). 99.8% uptime over 24 months of production operation.

Scale: 4,500 users  |  1.2 million documents/year  |  18 locations  |  99.8% uptime

Reference Contact: Mr. Rajesh Sharma, CTO, HDFC Life Insurance  |  rajesh.sharma@hdfclife.com  |  +91-22-6751-6000

## 6.2  PNB MetLife India Insurance Co. Ltd.

Sector: Life Insurance (BFSI)  |  Project: DMS for Policy Administration & Compliance  |  Go-Live: September 2021  |  Contract Value: INR 3.2 Crore

Scope of Work: Centralised document repository for 28 branch offices handling motor, health, and life policy documents. OCR accuracy 97.3% on bilingual (Hindi/English) scans at 65,000 pages/day. Automated regulatory compliance archival, eliminating 3 FTE manual effort. Disaster recovery: RTO 2 hours, RPO 30 minutes. Year 3 of maintenance contract, 99.7% uptime sustained throughout.

Scale: 2,800 users  |  65,000 pages/day  |  28 branches  |  99.7% uptime (ongoing)

Reference Contact: Ms. Priya Iyer, Head of IT Operations, PNB MetLife  |  priya.iyer@pnbmetlife.com  |  +91-80-6600-1000

## 6.3  SBI General Insurance Co. Ltd.

Sector: General Insurance (BFSI)  |  Project: AI-Powered Claims Document Management  |  Go-Live: January 2023  |  Contract Value: INR 5.5 Crore

Scope of Work: Greenfield DMS for motor and health claims division. AI classification models trained on 120,000 tagged documents, achieving 96.8% accuracy. Integrated with Finacle core banking and Oracle ERP 19c via certified Oracle Technology Partner connectors. Multi-language: Hindi, English, Tamil, Marathi. 2.1 million claim documents across 42 offices, AES-256 encryption, IRDAI audit-trail compliance. Search: 1.4 seconds at 3,000 concurrent users.

Scale: 6,200 users  |  2.1 million documents  |  42 offices  |  96.8% classification accuracy

Reference Contact: Mr. Anil Kapoor, VP Technology, SBI General Insurance  |  anil.kapoor@sbigeneral.in  |  +91-22-4255-1000

## 6.4  Summary of BFSI Reference Engagements

| Client | Sector | Contract Value | Users | Go-Live |
| --- | --- | --- | --- | --- |
| HDFC Life Insurance | Life Insurance | INR 4.8 Crore | 4,500 | Mar 2022 |
| PNB MetLife India | Life Insurance | INR 3.2 Crore | 2,800 | Sep 2021 |
| SBI General Insurance | General Insurance | INR 5.5 Crore | 6,200 | Jan 2023 |

All three engagements are active references. Signed reference letters on client letterhead are enclosed as Annexure A.