PIXELFORGE STUDIOS PVT. LTD.

PROPOSAL

In Response to RFP/2026/IT-014 — Citizen Services Mobile Application

Issued by: Greenfield Municipal Council  |  Submission Date: 20 June 2026

# 1. Company Overview

Company Name: PixelForge Studios Pvt. Ltd.

Year of Incorporation: 2018 (8 years in operation)

Office: Pune, Maharashtra, India

Team Size: 35 employees, focused on mobile app development for government and SME clients.

# 2. Proposed Approach

PixelForge proposes a cross-platform mobile application built using Flutter, allowing a single codebase to target both Android and iOS. The solution will include:

- Citizen-facing mobile app with bill payment, complaint registration, and service request tracking

- Integration with the Council's billing system via REST APIs

- Push notifications using Firebase Cloud Messaging

- Web-based analytics dashboard for Council staff, built with React

- Hosting on a cloud provider of the Council's choice (AWS/Azure/GCP)

# 3. Indicative Timeline

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Discovery & Design | 3 weeks | Wireframes, technical design document |
| Development | 10 weeks | Functional app (Android + iOS) and dashboard |
| Testing & UAT | 3 weeks | Bug fixes, UAT sign-off |
| Launch & Handover | 2 weeks | App store listings, documentation, training |

Total estimated duration: 18 weeks from project kick-off.

# 4. Indicative Cost

| Item | Amount (INR) |
| --- | --- |
| Design & Development (one-time) | 18,50,000 |
| 1-Year Post-Launch Support | 3,00,000 |
| Total | 21,50,000 |

# 5. Past Work

PixelForge has delivered similar citizen-facing applications for two municipal clients in Maharashtra, including a waste-collection scheduling app for Nashik Municipal Corporation (2023) and a property tax payment app for a smaller municipal council in Satara district (2022). Both applications remain in active use.

# 6. Contact

Mr. Arvind Deshmukh, Director, PixelForge Studios | arvind@pixelforgestudios.in | +91-20-4567-8900